FFPAC Meeting 1 Minutes

October 6, 2010

3:00 – 5:00 PM

Kirkhoff 2263

Present: Lee Coperhaver, Joe Fisher, Jon Jellema, Helen Klein, Kin Ma, James Moyer, Dana Munk, Ross Reynolds, Kelli Rudolph, Jerry Scripps, Lisa Sisson, Michael Wambach, and Heather VanWormer

Absent: Dan Bergman (teaching), Mike Cotter (sabbatical), Earon Henderson-King, Sylvia Mupepi (conference), Mary O’Kelly (ill), and Mary Richards.

- (3-4 PM) Facilities Planning Report (James Moyer)

1. Respond to 2009-2010 FFPAC Report.

2. Summarize progress toward or completion of renovation and construction projects.

2. Outline plan(s) for new renovation to or construction of academic facilities.

3. Describe Facilities Planning Standards for classrooms, labs, offices.

4. Answer member questions.

- Allendale Parking

New Library - On track for construction start May 2. Due to construction, walkway from arch (near SSB) to clock tower summer 2011 will be closed.  Fall 2013 will be grand opening.

New Seidman Building - In process of relocating cell tower in building site so old warehouse building can be removed.  Plan ground breaking in April 2011, but construction will start before because of site preparation.  Proposed building will be approximately 108000sq ft. and will have 15 classrooms. New Seidman will free space in DeVos, but who will move into DeVos is not known at this time. CHS will benefit most from new Seidman. That is, individuals from CHS will likely be relocated to Eberhard or DeVos.

Future Land and Construction - After construction of Library and new Siedman, university is working to anticipate what to construct next.  Need for labs is great. Currently, looking to create one more science lab in DeVos, because nothing else will be avail until 2014.  Also, university is running out of land and has been looking to purchase more. The university needs to position itself for next 50 years. As a result, it needs to purchase when it can.

Recent Updates - Spent $75k in white boards, furniture, carpet etc. during spring/summer to improve classrooms.   Had someone brackets fabricated to change how students get in to chairs in AuSub Hall. James will provide document detailing updates to FFPAC.

Classroom and Office Standards – University standard for office size is 110 sq ft, which was established with Life Science Building. This standard has been revisited. In 2004, standard changed with DeVos building to 126 sq ft in an effort to improve the amount of time faculty spend on campus.  This increase resulted in the loss of 20 offices in DeVos and didn’t do what was intended. Also, at DeVos unit/department head offices are 165 sq ft and 189 sq ft for a dean. This increase creates a meeting space in the office reducing the need for unit heads to occupy two offices.  Classrooms standards are for 32 and 48 seat classrooms. Caserooms in DeVos seat 48, but the tiers of the caserooms have created difficulties for group work.

Allendale Parking – Currently, there is sufficient number of parking space on campus. Some areas are still underutilized.  University is looking at parking for electric cars where plugs will be available.

B. (4 – 4:10 PM) FFPAC Charge, Chair, and Misc.

1. Member Introductions

2. Teaching Schedule Form	 Please send class schedules to Joe Fisher for selecting meeting times for task forces.  These schedules will be given to taskforce chairs.

3. Review FFPAC 2010-2011 Charge from ECS/UAS  Attached charge.  ECS/UAS was happy with last year’s report. Primary concern was representation on new building committees.  Joe Fisher will contact Stan Lundquist (SSB) to see if there is someone already on new Seidman building committee that can report to FFPAC.

4. Elect FFPAC Chair for 2010-2011.  Joe Fisher was unanimously elected to serve as chair for 2010-2011 academic year. This will be his last year as chair. He indicated that he would serve as a support the 2011-2010 chair.

C. (4:10- 4:20 PM) 2010-2011 FFPAC Meeting Schedule

1. Mid-Year Meeting (December or January)

2. Closing Year Meeting (March or April)

D. (4:20 – 5:00 PM) FFPAC Taskforce  Who will serve?  Who will be point person?  Listed some ideas of tasks but really for point person to decide.

1. Existing-facilities taskforce

a. Determine taskforce membership and chair.

Heather Van Wormer (Chair), Helen Klein, Mike Wambach, Ross Reynolds,  others to be determined.

- Summarize 2009-2010 classroom improvements to be communicated to university faculty.   James has spreadsheet. Committee should distribute.  Do data help to inform standards?

- Advertise classroom survey to university faculty.

- Examine existing facilities planning classroom standards in light of classroom survey data (past and present).

- Summarize classroom survey data and report findings to FFPAC at Closing Year Meeting.   Taskforce considered above list of work items for 2010-2011.

2. Future-facilities taskforce

a. Determine taskforce membership and chair.

Kin Ma (Chair), Jerry Scripps, Lee Copenhaver, Dana Munk, Kelli Rudolph others to be determined.

- Create new unit head survey on future needs.

- Administer survey.

- Examine existing facilities planning classroom and office standards in light of unit head survey data (past and present).

- Summarize survey and report findings to FFPAC at Closing Year Meeting.

Taskforce considered above list of work items for 2010-2011.

3. New Building Projects Representatives

a. Seidman Building Committee Rep.

Joe Fisher will contact Stan Lundquist (SSB) to see if there is someone already on new Seidman building committee that can report to FFPAC.